ENTERPRISE ASSET MANAGER

RBAC & Permissions

Implementation & Security Hardening Plan

April 2026  |  Version 1.0  |  Engineering

| Document Type | Implementation Plan — Security-Focused |
| --- | --- |
| Scope | Backend (Java/Spring Boot) + Frontend (Next.js) + Desktop (Electron) |
| Total Issues | 11 issues across 4 severity levels |
| Timeline | 4 Phases over approximately 8 weeks |
| Status | Pending Implementation |

# Table of Contents

# 1. Executive Summary

This document is the complete implementation and security hardening plan for the roles and permissions (RBAC) system of the Enterprise Asset Manager platform. It covers three codebases: the Spring Boot backend, the Next.js web frontend, and the Electron desktop application.

A code review identified 11 issues across these codebases. Three are critical security vulnerabilities. The remainder are architecture weaknesses that will cause compounding problems as the user base and role count grow. This plan addresses all 11 in four phased releases, starting with the critical issues in Week 1.

The good news: the foundation is solid. The live permission cache, JWT blacklisting, and @PreAuthorize method guards are the right building blocks. This plan does not require a rewrite — it layers security and correctness improvements on top of what is already there.

## 1.1 What is Already Working Well

- Live permission cache backed by Redis — admin can revoke access without forcing user re-login

- JWT blacklisting on logout — tokens are invalidated server-side, not just cleared client-side

- @PreAuthorize method-level guards on every sensitive controller endpoint

- Multi-tenant isolation enforced at the filter and service layers

- MFA support (TOTP) built into the user model

- Soft delete pattern via BaseEntity keeps audit history intact

## 1.2 Summary of Issues Found

| ID | Issue | Effort | Phase | Risk if Unaddressed |
| --- | --- | --- | --- | --- |
| B-2 | Admin detection by role name string | Low | Phase 1 | Privilege escalation |
| F-1 | JWT token stored in localStorage | Medium | Phase 1 | Token theft via XSS |
| F-2 | No permission-based route/UI guard | Medium | Phase 1 | Unauthorized page access |
| B-6 | Stale permissions embedded in JWT | Low | Phase 1 | Wasted token bandwidth |
| B-3 | Full cache eviction on role change | Low | Phase 1 | Thundering herd at scale |
| B-4 | Manual tenant check (forgettable) | Low | Phase 1 | Cross-tenant data leak |
| B-1 | Dual permission storage format (JSON blob) | High | Phase 2 | Data corruption, hidden bugs |
| B-5 | Single role per user | High | Phase 2 | Role explosion as org grows |
| F-3 | Frontend Permission type incomplete | Low | Phase 3 | Silent type errors at runtime |
| F-4 | Auth utilities duplicated across apps | Low | Phase 3 | Divergent bug fixes |
| F-5 | normalizeRole on frontend | Low | Phase 3 | Resolved when B-1 is fixed |

# 2. Target Architecture

The diagrams below show the intended request authorization flow and permission cache strategy after all phases are complete.

## 2.1 Backend Authorization Stack

HTTP Request ¦ v JwtAuthenticationFilter ¦ Validates signature + checks blacklist (Redis) ¦ Builds SecurityContext authorities: ¦ ROLE_<roleName> (from JWT claim) ¦ <PERMISSION_NAME> x N (live from Redis cache) v TenantFilter ¦ Sets TenantContext.organisationId from JWT claim v @EnforceTenant AOP Aspect <-- NEW: automatic, no longer forgettable ¦ Validates @RequestParam organisationId == TenantContext v @PreAuthorize("hasAuthority('CREATE_ASSET')") <-- Controller method v Service Layer

## 2.2 Permission Cache Strategy (Targeted Eviction)

User request arrives ¦ +-- JwtFilter extracts email + organisationId v PermissionCacheService.getPermissionsForUser(email, orgId) ¦ +-- Cache hit: "user-role:<email>:<orgId>" --> roleId ¦ +-- Cache hit: "role-perms:<roleId>" --> permissions (DONE) ¦ +-- Cache miss --> DB query +-- Write "user-role" key (TTL: 24h) +-- Write "role-perms" key (TTL: 1h) +-- Return permissions Role permission update --> evict ONLY "role-perms:<roleId>" User role reassignment --> evict ONLY "user-role:<email>:<orgId>"

## 2.3 Frontend Authorization Stack

Browser ¦ +-- Next.js Middleware (Edge) ¦ Checks HttpOnly cookie presence ¦ Redirects unauthenticated users to /login ¦ +-- AuthProvider (React Context) ¦ Fetches /auth/profile on mount ¦ Stores: user, Set<Permission> ¦ Exposes: hasPermission(), hasAnyPermission() ¦ +-- Route Layout Components (per route group) ¦ useAuth().hasAnyPermission('MANAGE_ROLES') ¦ --> renders <Forbidden /> or children ¦ +-- <Can do="CREATE_ASSET"> component Inline permission checks anywhere in UI Optional fallback prop for graceful degradation

# 3. Phase 1 — Critical & Quick Wins (Week 1–2)

| PHASE 1 Week 1–2 | Security Foundations |
| --- | --- |
|  | Fix all 3 critical security issues plus 3 quick-win improvements. Nothing data-destructive. Fully backwards-compatible. |

## 3.1  B-2: Replace String-Based Admin Detection with Explicit Flag

| CRITICAL | A role named DEPT_ADMIN for a limited department head currently receives all 65+ system permissions due to name-matching logic. This is a privilege escalation vector. |
| --- | --- |

### Database Migration

Add two boolean columns to the role table:

-- Flyway migration: V5__add_role_flags.sql

ALTER TABLE role

ADD COLUMN system_role          BOOLEAN NOT NULL DEFAULT FALSE,

ADD COLUMN grant_all_permissions BOOLEAN NOT NULL DEFAULT FALSE;

-- Backfill: mark the original admin roles correctly

UPDATE role SET system_role = TRUE, grant_all_permissions = TRUE

WHERE UPPER(TRIM(name)) IN ('ADMIN', 'ORG_ADMIN', 'SYSTEM ADMINISTRATOR');

### Role Entity Update

// Role.java

@Column(name = "system_role", nullable = false)

private boolean systemRole = false;

@Column(name = "grant_all_permissions", nullable = false)

private boolean grantAllPermissions = false;

### PermissionCacheService Update

public List<String> getPermissionsForUser(String email, String organisationId) {

return userRepository

.findByEmailAndOrganisationId(email, UUID.fromString(organisationId))

.map(user -> {

Role role = user.getRole();

if (role.isGrantAllPermissions()) {

// Explicit flag — no string matching

return Arrays.stream(Permission.values())

.map(Enum::name).collect(toList());

}

return role.getPermissions().stream()

.map(Permission::name).collect(toList());

})

.orElse(Collections.emptyList());

}

### Guard: Prevent API Modification of System Roles

@PutMapping("/{id}")

@PreAuthorize("hasAnyAuthority('SYSTEM_ADMIN','MANAGE_ROLES')")

public ResponseEntity<RoleDto> updateRole(@PathVariable UUID id, ...) {

Role existing = roleRepository.findById(id).orElseThrow();

if (existing.isSystemRole()) {

throw new AccessDeniedException("System roles cannot be modified.");

}

...

}

Testing checklist:

- Verify DEPT_ADMIN role does NOT receive system permissions

- Verify original Admin role still receives all permissions via grantAllPermissions flag

- Verify API returns 403 when attempting to PUT/DELETE a system role

- Verify new roles created with grant_all_permissions=false by default

## 3.2  B-3: Targeted Cache Eviction (Replace allEntries=true)

| WARNING | When any role changes, all permission caches are cleared simultaneously. With 500+ users this causes a thundering herd against the database. |
| --- | --- |

### Dual-Key Cache Strategy

// PermissionCacheService.java

// Level 1: user -> roleId  (cheap lookup, evict on role reassignment)

@Cacheable(value = "user-role", key = "#email + '#' + #organisationId")

public UUID getRoleIdForUser(String email, String organisationId) {

return userRepository.findRoleIdByEmailAndOrganisationId(

email, UUID.fromString(organisationId)

).orElse(null);

}

// Level 2: roleId -> permissions  (evict only on that role's update)

@Cacheable(value = "role-permissions", key = "#roleId")

public List<String> getPermissionsForRole(UUID roleId) {

return roleRepository.findById(roleId)

.map(r -> r.isGrantAllPermissions()

? Arrays.stream(Permission.values()).map(Enum::name).collect(toList())

: r.getPermissions().stream().map(Permission::name).collect(toList()))

.orElse(Collections.emptyList());

}

// Evict only the specific role's cache key

@CacheEvict(value = "role-permissions", key = "#roleId")

public void evictForRole(UUID roleId) {

log.info("[CACHE] Evicted permissions for role {}", roleId);

}

// Evict user-role mapping when a user is reassigned

@CacheEvict(value = "user-role", key = "#email + '#' + #organisationId")

public void evictForUser(String email, String organisationId) {}

// Composite lookup used in JwtAuthenticationFilter

public List<String> getPermissionsForUser(String email, String organisationId) {

UUID roleId = getRoleIdForUser(email, organisationId);

if (roleId == null) return Collections.emptyList();

return getPermissionsForRole(roleId);

}

Testing checklist:

- Update Role A's permissions — confirm Role B's cache is untouched

- Confirm cache miss triggers DB query and repopulates correctly

- Load test: 100 concurrent requests after a role update should not spike DB

## 3.3  B-4: @EnforceTenant AOP Aspect

| WARNING | requireSameOrganisation() is a static helper called manually. Any endpoint where a developer forgets it becomes a cross-tenant data leak. |
| --- | --- |

### Create the Annotation

// EnforceTenant.java

@Target(ElementType.METHOD)

@Retention(RetentionPolicy.RUNTIME)

public @interface EnforceTenant {

String param() default "organisationId";

}

### Create the Aspect

// TenantEnforcementAspect.java

@Aspect @Component @RequiredArgsConstructor

public class TenantEnforcementAspect {

@Around("@annotation(enforceTenant)")

public Object enforce(ProceedingJoinPoint pjp,

EnforceTenant enforceTenant) throws Throwable {

UUID requested = extractOrgId(pjp, enforceTenant.param());

UUID current   = TenantContext.getOrganisationId();

if (requested != null && !current.equals(requested)) {

log.warn("[TENANT] Cross-tenant attempt: {} vs {}",

requested, current);

throw new AccessDeniedException("Cross-tenant access denied");

}

return pjp.proceed();

}

private UUID extractOrgId(ProceedingJoinPoint pjp, String paramName) {

MethodSignature sig = (MethodSignature) pjp.getSignature();

String[] params = sig.getParameterNames();

Object[] args   = pjp.getArgs();

for (int i = 0; i < params.length; i++) {

if (paramName.equals(params[i]) && args[i] instanceof UUID) {

return (UUID) args[i];

}

}

return null;

}

}

### Replace Manual Calls with the Annotation

// Before:

@PostMapping

@PreAuthorize("hasAnyAuthority('MANAGE_ROLES')")

public ResponseEntity<RoleDto> createRole(..., @RequestParam UUID organisationId) {

requireSameOrganisation(organisationId);  // Manual, forgettable

...

}

// After:

@PostMapping

@PreAuthorize("hasAnyAuthority('MANAGE_ROLES')")

@EnforceTenant                                 // Automatic, enforced by AOP

public ResponseEntity<RoleDto> createRole(..., @RequestParam UUID organisationId) {

...

}

Testing checklist:

- Call /api/v1/roles with organisationId from a different tenant — expect 403

- Call /api/v1/roles with correct organisationId — expect success

- Verify requireSameOrganisation() static method is removed from all controllers

## 3.4  B-6: Remove Stale Permissions from JWT Claims

| NOTE | The JWT currently embeds a permissions array at login time. The filter ignores it in favour of the live cache. The embedded array wastes token size and creates confusion. |
| --- | --- |

// AuthService.java — generateTokens() method

// Remove this line:

// claims.put("permissions", permissions);

// Keep only identity + tenant context:

Map<String, Object> claims = new HashMap<>();

claims.put("role",           user.getPrimaryRoleName());

claims.put("organisationId", user.getOrganisation().getId().toString());

// jti and exp are added by JwtUtil.generateToken()

## 3.5  F-1: Move JWT from localStorage to HttpOnly Cookie

| CRITICAL | localStorage is readable by any JavaScript. An XSS vulnerability in any dependency exposes every user's session token. This is the highest-impact security change in the entire plan. |
| --- | --- |

### Backend: Set Cookie on Login Response

// AuthController.java

@PostMapping("/login")

public ResponseEntity<LoginResponse> login(

@Valid @RequestBody LoginRequest req,

HttpServletResponse response) {

LoginResult result = authService.login(req);

ResponseCookie cookie = ResponseCookie.from("access_token", result.getToken())

.httpOnly(true)          // JS cannot read this

.secure(true)            // HTTPS only

.sameSite("Strict")      // CSRF protection

.path("/api")            // Only sent to API paths

.maxAge(result.getExpiresIn())

.build();

response.addHeader(HttpHeaders.SET_COOKIE, cookie.toString());

// Return user metadata (not the token) in body

return ResponseEntity.ok(LoginResponse.withoutToken(result));

}

@PostMapping("/logout")

public ResponseEntity<Void> logout(HttpServletResponse response) {

// Blacklist token (existing logic) ...

// Clear the cookie

ResponseCookie clear = ResponseCookie.from("access_token", "")

.httpOnly(true).secure(true).sameSite("Strict")

.path("/api").maxAge(0).build();

response.addHeader(HttpHeaders.SET_COOKIE, clear.toString());

return ResponseEntity.noContent().build();

}

### Backend: Read Token from Cookie in JwtAuthenticationFilter

protected void doFilterInternal(HttpServletRequest request, ...) {

// Try Authorization header first (for desktop app / API clients)

String token = extractFromHeader(request);

// Fall back to HttpOnly cookie (web browser)

if (token == null && request.getCookies() != null) {

token = Arrays.stream(request.getCookies())

.filter(c -> "access_token".equals(c.getName()))

.map(Cookie::getValue)

.findFirst().orElse(null);

}

if (token == null) { chain.doFilter(request, response); return; }

// ... rest of existing filter logic

}

### Frontend: Remove Token Handling from Client Code

// api.ts — add withCredentials so cookie is sent automatically

const api = axios.create({

baseURL: process.env.NEXT_PUBLIC_API_URL,

withCredentials: true,   // Browser sends HttpOnly cookie

});

// authService.ts — no more localStorage for the token

login: async (data) => {

const response = await api.post('/auth/login', data);

// Token is now set as a cookie by the browser automatically

// Only store non-sensitive display data

sessionStorage.setItem('user_meta', JSON.stringify(response.data.user));

return response.data;

},

logout: async () => {

await api.post('/auth/logout');

// Backend clears the cookie. Clean up display data.

sessionStorage.removeItem('user_meta');

},

| NOTE | The Electron desktop app should keep the Authorization: Bearer header approach since it does not run in a browser context where localStorage XSS is a real threat. |
| --- | --- |

Testing checklist:

- Confirm access_token cookie has HttpOnly and Secure flags in browser DevTools

- Confirm document.cookie in the browser console does NOT show the token

- Confirm API calls from the browser work without any manual token header

- Confirm logout clears the cookie (Max-Age=0 in response headers)

- Confirm desktop app still works via Authorization: Bearer header

## 3.6  F-2: Permission-Aware Auth Context and Route Guards

| CRITICAL | Any authenticated user can currently navigate to /roles, /settings, or /admin. The backend rejects the API calls, but the user still reaches the page. |
| --- | --- |

### AuthContext with Permission Helpers

// src/context/AuthContext.tsx

interface AuthContextValue {

user:               AuthUser | null;

permissions:        Set<Permission>;

hasPermission:      (p: Permission) => boolean;

hasAnyPermission:   (...p: Permission[]) => boolean;

hasAllPermissions:  (...p: Permission[]) => boolean;

isAuthenticated:    boolean;

isLoading:          boolean;

}

export const AuthProvider = ({ children }) => {

const [user, setUser]               = useState(null);

const [permissions, setPermissions] = useState(new Set());

const [isLoading, setLoading]       = useState(true);

useEffect(() => {

authService.getProfile()

.then(profile => {

setUser(profile);

setPermissions(new Set(profile.permissions));

})

.catch(() => { setUser(null); setPermissions(new Set()); })

.finally(() => setLoading(false));

}, []);

return (

<AuthContext.Provider value={{

user, permissions, isLoading,

isAuthenticated:    user !== null,

hasPermission:      (p) => permissions.has(p),

hasAnyPermission:   (...ps) => ps.some(p => permissions.has(p)),

hasAllPermissions:  (...ps) => ps.every(p => permissions.has(p)),

}}>

{children}

</AuthContext.Provider>

);

};

### <Can> Component for Inline Permission Checks

// src/components/Can.tsx

export const Can = ({ do: perms, any = false, fallback = null, children }) => {

const { hasPermission, hasAnyPermission, hasAllPermissions } = useAuth();

const permArray = Array.isArray(perms) ? perms : [perms];

const allowed = any ? hasAnyPermission(...permArray)

: hasAllPermissions(...permArray);

return allowed ? <>{children}</> : <>{fallback}</>;

};

// Usage anywhere in the app:

<Can do="CREATE_ASSET">

<CreateAssetButton />

</Can>

<Can do={["MANAGE_ROLES", "VIEW_ROLES"]} any fallback={<Forbidden />}>

<RolesPage />

</Can>

### Route Group Layouts

// src/app/(protected)/roles/layout.tsx

export default function RolesLayout({ children }) {

const { isAuthenticated, hasAnyPermission, isLoading } = useAuth();

const router = useRouter();

if (isLoading) return <LoadingScreen />;

if (!isAuthenticated) { router.push('/login'); return null; }

if (!hasAnyPermission('MANAGE_ROLES', 'VIEW_ROLES', 'SYSTEM_ADMIN')) {

return <Forbidden />;

}

return <>{children}</>;

}

Testing checklist:

- Log in as a Warehouse Clerk — navigating to /roles must render <Forbidden />

- Log in as an Admin — /roles must render normally

- A <Can do="CREATE_ASSET"> button must be invisible to users without that permission

- isLoading state must show a skeleton/spinner, not a flash of unauthorized content

# 4. Phase 2 — Data Layer Refactor (Week 3–5)

| PHASE 2 Week 3–5 | Data Model Improvements |
| --- | --- |
|  | Normalize permissions to a join table and add role composition. These are higher-effort changes requiring careful database migrations and API contract updates. |

| WARNING | Phase 2 changes the API contract and database schema. Plan a coordinated deployment: migrate the backend first, then deploy the frontend. Feature flags or a v2 API prefix are recommended to avoid downtime. |
| --- | --- |

## 4.1  B-1: Normalize Permissions to a Join Table

Currently permissions are stored as a JSON string in a single column, in two different formats. This makes querying impossible, data integrity unenforceable, and requires format-guessing logic in three places.

### Database Migration

-- V6__normalize_permissions.sql

-- Step 1: Create the join table

CREATE TABLE role_permission (

id         BIGSERIAL PRIMARY KEY,

role_id    UUID         NOT NULL REFERENCES role(id) ON DELETE CASCADE,

permission VARCHAR(80)  NOT NULL,

CONSTRAINT uq_role_permission UNIQUE (role_id, permission)

);

CREATE INDEX idx_role_permission_role_id ON role_permission(role_id);

-- Step 2: Migrate existing JSON data

-- (Run this as a one-time data migration script)

DO $$ DECLARE r RECORD; perm TEXT; arr TEXT[]; obj_key TEXT;

BEGIN

FOR r IN SELECT id, permissions FROM role WHERE permissions IS NOT NULL LOOP

IF r.permissions LIKE '[%' THEN

-- Array format: ["VIEW_ASSETS", "EDIT_ASSET"]

arr := ARRAY(SELECT jsonb_array_elements_text(r.permissions::jsonb));

FOREACH perm IN ARRAY arr LOOP

INSERT INTO role_permission(role_id,permission) VALUES(r.id, perm)

ON CONFLICT DO NOTHING;

END LOOP;

ELSIF r.permissions LIKE '{%' THEN

-- Object format: {"VIEW_ASSETS": true}

FOR obj_key IN SELECT jsonb_object_keys(r.permissions::jsonb) LOOP

IF (r.permissions::jsonb->>obj_key)::boolean THEN

INSERT INTO role_permission(role_id,permission) VALUES(r.id, obj_key)

ON CONFLICT DO NOTHING;

END IF;

END LOOP;

END IF;

END LOOP;

END $$;

-- Step 3: Drop old column after verifying migration

-- ALTER TABLE role DROP COLUMN permissions;  -- Run after verification

### Updated Role Entity

// Role.java

@OneToMany(mappedBy = "role", cascade = CascadeType.ALL,

orphanRemoval = true, fetch = FetchType.LAZY)

private Set<RolePermission> rolePermissions = new HashSet<>();

public Set<Permission> getPermissions() {

return rolePermissions.stream()

.map(RolePermission::getPermission)

.collect(Collectors.toSet());

}

public void setPermissions(Set<Permission> permissions) {

rolePermissions.clear();

permissions.forEach(p ->

rolePermissions.add(new RolePermission(this, p)));

}

### Frontend: Remove normalizeRole()

Once the backend consistently returns permissions as a string array, delete roleService.ts's normalizeRole() function. The API contract now guarantees: permissions is always string[].

Testing checklist:

- Run migration on a copy of production data and verify zero permission loss

- Verify role creation, update, and deletion work end-to-end

- Verify permissions endpoint returns the same list as before

- Verify normalizeRole() can be deleted without breaking any frontend feature

- Verify the old permissions column data matches the join table (row count check)

## 4.2  B-5: Role Composition (Many-to-Many User–Role)

The current single-role-per-user model causes role explosion. A Finance Manager who also needs read-only audit access requires a new combined role today. With role composition, assign both roles and permissions are unioned automatically.

### Database Migration

-- V7__user_role_composition.sql

CREATE TABLE user_roles (

user_id     UUID NOT NULL REFERENCES app_user(id) ON DELETE CASCADE,

role_id     UUID NOT NULL REFERENCES role(id)     ON DELETE CASCADE,

is_primary  BOOLEAN NOT NULL DEFAULT FALSE,

assigned_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),

assigned_by UUID REFERENCES app_user(id),

PRIMARY KEY (user_id, role_id)

);

-- Backfill from existing single-role assignment

INSERT INTO user_roles (user_id, role_id, is_primary)

SELECT id, role_id, TRUE FROM app_user WHERE role_id IS NOT NULL;

-- Keep role_id column for now; remove after verified

### Updated User Entity

// User.java

@ManyToMany(fetch = FetchType.LAZY)

@JoinTable(name = "user_roles",

joinColumns = @JoinColumn(name = "user_id"),

inverseJoinColumns = @JoinColumn(name = "role_id"))

private Set<Role> roles = new HashSet<>();

// Primary role for display purposes (job title)

public Optional<Role> getPrimaryRole() {

return roles.stream().filter(r -> /* is_primary flag */ true).findFirst();

}

### Permission Resolution (Union of All Roles)

// PermissionCacheService.java

public List<String> getPermissionsForUser(String email, String orgId) {

return userRepository

.findByEmailAndOrganisationId(email, UUID.fromString(orgId))

.map(user -> user.getRoles().stream()

.flatMap(role -> {

if (role.isGrantAllPermissions())

return Arrays.stream(Permission.values()).map(Enum::name);

return role.getPermissions().stream().map(Permission::name);

})

.distinct()

.collect(toList()))

.orElse(Collections.emptyList());

}

Testing checklist:

- Assign two roles to a user — verify permissions are a union of both

- Remove one role from a user — verify permissions from that role disappear

- Verify primary role is correctly identified for display

- Verify a user with no roles has no permissions (empty list, not an error)

# 5. Phase 3 — Developer Experience & Shared Infrastructure (Week 6–7)

| PHASE 3 Week 6–7 | Shared Package & Type Safety |
| --- | --- |
|  | Eliminate code duplication between the web and desktop apps, and auto-generate the Permission type from the backend to prevent type drift. |

## 5.1  F-3: Auto-Generate Permission Type from Backend

The frontend Permission TypeScript type only defines 16 of the 65+ backend permissions, with naming mismatches. A build-time generator keeps them permanently in sync.

// scripts/generate-permissions.ts

import fs from 'fs';

import path from 'path';

async function generate() {

const url = `${process.env.API_URL}/api/v1/roles/permissions`;

const res  = await fetch(url);

const permissions: string[] = await res.json();

const output = [

'// AUTO-GENERATED — do not edit manually.',

'// Run: npm run generate:permissions',

`// Generated: ${new Date().toISOString()}`,

'',

'export type Permission =',

...permissions.map((p, i) =>

`    | "${p}"${i < permissions.length - 1 ? '' : ';'}`),

].join('\n');

const outPath = path.resolve('src/types/permissions.generated.ts');

fs.writeFileSync(outPath, output);

console.log(`Generated ${permissions.length} permissions to ${outPath}`);

}

generate().catch(console.error);

// package.json

{

"scripts": {

"generate:permissions":  "ts-node scripts/generate-permissions.ts",

"prebuild":              "npm run generate:permissions"

}

}

## 5.2  F-4: Shared @assetiq/auth-utils Package

The JWT decode utility, getOrganisationId logic, and auth storage helpers are copy-pasted between the Next.js app and the Electron app. Extract to a shared package.

packages/

auth-utils/

src/

decodeJwt.ts          // Base64url JWT payload decoder

getOrganisationId.ts  // Extract orgId from user object or JWT

permissions.ts        // Permission helpers: hasPermission(), etc.

package.json

// packages/auth-utils/package.json

{

"name": "@assetiq/auth-utils",

"version": "1.0.0",

"main": "dist/index.js",

"types": "dist/index.d.ts"

}

// Both apps import from the shared package:

import { decodeJwtPayload, getOrganisationId } from '@assetiq/auth-utils';

# 6. Phase 4 — Security Hardening & Testing (Week 8)

| PHASE 4 Week 8 | Hardening, Audit & Testing |
| --- | --- |
|  | Security tests, penetration testing checklist, rate limiting, audit logging for permission changes, and a final integration sweep before go-live. |

## 6.1 Rate Limiting on Auth Endpoints

Brute-force attacks against /auth/login, /auth/forgot-password, and /auth/reset-password must be throttled.

// SecurityConfig.java — add rate limit filter for auth endpoints

// Use Bucket4j or Spring's built-in rate limiting (Spring 6.1+)

@Bean

public FilterRegistrationBean<RateLimitFilter> rateLimitFilter() {

RateLimitFilter filter = new RateLimitFilter(Map.of(

"/api/v1/auth/login",          Bandwidth.simple(10, Duration.ofMinutes(1)),

"/api/v1/auth/forgot-password", Bandwidth.simple(3,  Duration.ofMinutes(10)),

"/api/v1/auth/reset-password",  Bandwidth.simple(5,  Duration.ofMinutes(10))

));

FilterRegistrationBean<RateLimitFilter> bean = new FilterRegistrationBean<>(filter);

bean.setOrder(Ordered.HIGHEST_PRECEDENCE);

return bean;

}

## 6.2 Audit Log for Permission Changes

Every change to a role's permissions must be logged with who changed it, what changed, when, and from which IP.

// RoleAuditEvent.java

@Entity @Table(name = "role_audit_log")

public class RoleAuditEvent {

@Id @GeneratedValue private UUID id;

private UUID     roleId;

private UUID     organisationId;

private String   actorEmail;

private String   actorIp;

private String   action;          // CREATED, UPDATED, DELETED

private String   permissionsBefore; // JSON snapshot

private String   permissionsAfter;  // JSON snapshot

private Instant  occurredAt;

}

// RoleServiceImpl.java — call after every mutation

private void auditRoleChange(Role role, String action,

String before, String after) {

RoleAuditEvent event = new RoleAuditEvent();

event.setRoleId(role.getId());

event.setOrganisationId(role.getOrganisation().getId());

event.setActorEmail(SecurityContextHolder.getContext()

.getAuthentication().getName());

event.setAction(action);

event.setPermissionsBefore(before);

event.setPermissionsAfter(after);

event.setOccurredAt(Instant.now());

roleAuditRepository.save(event);

}

## 6.3 Security Testing Checklist

| # | Test Case | Area | Expected |
| --- | --- | --- | --- |
| 1 | Log in, copy token. Log out, use old token on API — must be rejected | JWT Blacklist | 401 |
| 2 | Attempt cross-tenant: use Org A token with Org B organisationId parameter | @EnforceTenant | 403 |
| 3 | Log in as warehouse clerk, navigate directly to /roles in browser URL bar | Route Guard | Forbidden |
| 4 | Inspect browser cookies — access_token must show HttpOnly and Secure flags | F-1 Cookie | Pass |
| 5 | Run document.cookie in browser console — access_token must NOT appear | F-1 Cookie | Not visible |
| 6 | Change a role's permissions via API. Make a request as that role's user — new permissions must apply | Cache | New perms |
| 7 | Create a role named DEPT_ADMIN — must NOT receive all permissions | B-2 Fix | Limited perms |
| 8 | Attempt to DELETE a system role via API | System Role | 403 |
| 9 | Submit 20 consecutive failed logins — must be rate-limited after 10 | Rate Limit | 429 |
| 10 | Render <Can do="MANAGE_USERS"> for a user without that permission — children must not render | <Can> component | Hidden |
| 11 | Assign two roles to one user — verify permissions are the union of both | B-5 Composition | Union |
| 12 | Run npm run build — permissions.generated.ts must be created with all 65+ permissions | F-3 Codegen | Pass |
| 13 | Check JWT payload in jwt.io — must NOT contain a permissions array | B-6 Clean JWT | No perms in JWT |
| 14 | Revoke a user's role while they are logged in. Next API call must use updated permissions | Live Cache | New perms |

# 7. Rollback Strategy

Each phase is independently deployable and rollback-safe. The table below describes the rollback procedure for each phase.

| Phase | Change | Rollback |
| --- | --- | --- |
| Phase 1 B-2 | Add grantAllPermissions flag to Role | Flag defaults to FALSE. Old code path is unchanged. Column can be dropped safely. |
| Phase 1 F-1 | Move JWT to HttpOnly cookie | Filter accepts both cookie and header. Revert frontend to send header. Zero downtime. |
| Phase 2 B-1 | Normalize to join table | Keep the old permissions column during the migration window. Switch reads back to the column if needed. Fully reversible until the column is dropped. |
| Phase 2 B-5 | Many-to-many user roles | user_roles table is additive. Keep role_id column on app_user until verified. Rollback: read from role_id again. |
| Phase 3 F-3 | Auto-generated Permission type | Generated file is committed to source control. Delete script and restore manual type if needed. |

# 8. Delivery Timeline

| Week | Phase | Deliverables | Success Criteria |
| --- | --- | --- | --- |
| Week 1 | Phase 1 | B-2 admin flag, B-3 cache eviction, B-4 @EnforceTenant, B-6 clean JWT | No privilege escalation, no thundering herd, no cross-tenant leaks |
| Week 2 | Phase 1 | F-1 HttpOnly cookies, F-2 AuthContext + <Can> + route layouts | Token not in localStorage, unauthorized pages show Forbidden |
| Week 3–5 | Phase 2 | B-1 join table migration, B-5 role composition | Zero permission loss after migration, multi-role assignment works |
| Week 6–7 | Phase 3 | F-3 permission codegen, F-4 shared auth-utils package, F-5 remove normalizeRole | Build generates correct types, no duplicated auth logic |
| Week 8 | Phase 4 | Rate limiting, audit logging, full security test pass, penetration test | All 14 security tests pass, audit log records all role mutations |

| NOTE | Phases 1 and 2 must be deployed in order. Phases 3 and 4 can proceed in parallel after Phase 2 is stable in production. |
| --- | --- |

# 9. Dependencies & Prerequisites

## 9.1 Backend

- Redis must be running in production for token blacklist and permission cache

- Spring Cache with Redis configured (‘spring-boot-starter-data-redis’ on classpath)

- Spring AOP enabled (‘spring-boot-starter-aop’ on classpath)

- Flyway for database migrations

- Bucket4j or equivalent for rate limiting

## 9.2 Frontend / Desktop

- Backend and frontend must share a domain (or use CORS with credentials: true) for cookie-based auth

- HTTPS required in production for Secure cookie flag

- ts-node available in dev environment for permission type generation script

- Monorepo setup (Turborepo or Nx) if extracting @assetiq/auth-utils to a shared package

## 9.3 Team

- One backend engineer for Phases 1 and 2

- One frontend engineer for Phases 1 and 3

- DBA or senior engineer to review and execute Flyway migrations

- QA engineer for Phase 4 security testing